PHASE 4 – PROJECT PLANNING

1. Project Development Plan

The project will be developed and verified in a sequence of implementation and testing activities.

2. Development Tasks

| Step | Task | Expected Result |
| --- | --- | --- |
| 1 | Create High Impact Control UI Policy | UI Policy is created for Incident |
| 2 | Configure Assignment Group UI Policy Action | Required field behavior is applied |
| 3 | Configure Urgency UI Policy Action | Urgency becomes read-only under the condition |
| 4 | Create onChange Client Script | Urgency is automatically set to High |
| 5 | Create onSubmit Client Script | Invalid submission is prevented |
| 6 | Create onCellEdit Client Script | State list editing is blocked |
| 7 | Verify form-based State update | State can be updated through the form |

3. Implementation Sequence

Stage 1 – UI Policy

Create the High Impact Control UI Policy on the Incident table.

Condition:

Impact = 1 – High

Configure the required UI Policy Action and enable the reverse behavior where specified.

Stage 2 – Urgency UI Policy Action

Configure the Urgency field as read-only when the High Impact condition is active.

Stage 3 – onChange Client Script

Create:

Auto set urgency for high impact

Configure it as an onChange Client Script for the Impact field.

The script will automatically set Urgency to High when Impact is High.

Stage 4 – onSubmit Client Script

Create:

Prevent save if Assigned To missing

The script will validate the Assigned To field when Impact is High and prevent submission when the required condition is not satisfied.

Stage 5 – onCellEdit Client Script

Create:

Prevent state change via list edit

The script will prevent State from being changed directly through Incident list editing.

Stage 6 – Testing

Test the configured functionality using:

- Mandatory enforcement test

- Successful save test

- Reverse condition test

- List edit blocking test

- Form-based update test

These tests are specified in the project document.

4. Evidence Collection Plan

Screenshots will be collected during implementation.

Evidence will include:

- UI Policy configuration

- UI Policy Action configuration

- onChange Client Script configuration

- onSubmit Client Script configuration

- onCellEdit Client Script configuration

- Successful and unsuccessful validation behavior

- List editing restriction

- Form-based State update

5. Phase Schedule

| Phase | Activity |
| --- | --- |
| Phase 1 | Brainstorming & Ideation |
| Phase 2 | Requirement Analysis |
| Phase 3 | Project Design |
| Phase 4 | Project Planning |
| Phase 5 | Project Development |
| Phase 6 | Project Testing |
| Phase 7 | Project Documentation |
| Phase 8 | Project Demonstration |

6. Expected Completion

At the end of development and testing, the project should demonstrate the combined operation of UI Policies and Client Scripts for maintaining Incident data integrity.

The final demonstration will show the project purpose, implementation, working process, and final output.